**Project Schedule**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Date | Week | Task | Assigned to | Done | Estimated time | Actual time |
| 3-3-2022 | Week1 | - | **-** | - | - | - |
| 10-3-2022 | Week2 | Choose the team | **All** | yes | A week | A week |
| Choose the leader |
| Understand the project |
| Search for open sources |
| 17-3-2022 | Week3 | A matrix for the open sources that we found, advantages and disadvantages for each one, why we did and didn’t use it | **Yousra** | Yes | 2 hours | 1hour and half |
| Requirement | **Sama** | Yes | 1hour | 1 hour |
| Features that we have, and we will add | **Mesaab** | Yes | 1hour | 1 hour |
| What do we expect from our project | **Abdulaziz** | Yes | 1 hour | 1hour |
| Risk we have and we expect to have in the future | **Manar Hasan and shurooq** | Yes | 1 hour | 1 hour |
| Copyright issues | **Manar Tariq** | Yes | 1 and half hour | 1 hour |
| 24-3-2022 | Week4 | Draw UML diagrams | **Manar Hasan** | Yes | 3 hours | 2 hours |
| Project schedule, check the code the design of the code | **Yousra** | Yes | 2 hours | 1 and half hours |
| Working on style | **Abdulaziz** | Yes | 3 hours | 30 minutes |
| Project plan document | **Manar tariq** | Yes | 2 hours | 3 hours |
| Vision and scop document (problem statement) | **Shurooq** | Yes | 1 hour | 1 hour |
| Vision and scope document (vision of the solution) | **Mesaab** | Yes | 1 hour | 1 hour |
| search about the available platforms and choose which one is better for us and why did you choose it | **Sama** | yes | 3 hours | 1 hour |
| 31-3-2022 | Week 5 | Setting the video call (pair programming) | **Manar Hasan and Mesaab** | Yes | 4 hours | 2hours |
| SRS documentation | **Sama and Manar Tariq** | Yes | 2 hours | 2hours |
| Fixing the chat (pair programming) | **Abdulaziz and Yousra** | Yes | 3 hours | 3 hours |
| Review the program | **Shurooq** | Yes | 1 hour | 1 hour |
| 07-04-2022 | Week 6 | Searching how we can upload our project on heroku | **Sama** | Yes | 2 hours | 2 hours |
| Start searching what we should include to our project | **Manar Tariq** | Yes | 1 hour | 1 hour |
| Change the entire interface (put our mark on it) | **Abdulaziz, Manar Hasan, Yousra** | 5 hours | 6 hours |  |
| Test the changes on chat box | **Shuroq** | Yes | 1 hour | 1 hour |
| Test the program in the mobile version | **Mesaab** | Yes | 1 hour | 1 hour |
| 14-04-2022 | Week 7 | Gathering information for login and searching how linking can be done | **Abdulaziz , Yousra** | Yes | 3 hours | 3 hours |
| Search what we need to make our program to mobile version | **Mesaab** | Yes | 2 hours | 2 hours |
| Edit the share link page | **Sama** | Yes | 1 hour | 1 hour |
| Design new logo for our program and find a new name | **Manar Tariq** | Yes | 2 hours | 2 hours |
| Search for a database that we can use it in our program, why we chose it and how much time is needed to design and link it | **Manar Hasan and Shurooq** | Yes | 3 hours | 3 hours |
| 21-04-2022 | Week 8 | **Midterm week** | | | | |
| 28-04-2022 | Week 9 | Design the login and register pages | **Yousra and Abdulaziz** | Yes | 3 hours | 4 hours |
| How we can pin/unpin feature?, what we need?, how much time it will take? What is it? what its benefit to our program? why we did consider this feature? | **Manar Tariq and Mesaab** | Yes | 2 hours | 2 hours |
| Check the design after implementing | **Sama** | Yes | 1 hour | 1 hour |
| Learn about MongoDB | **Manar Hasan and Shurooq** | Yes | 2 hours | 2 hours |
| Implement pin/unpin feature | **Manar Tariq** | No | 0 | 0 |
| 05-05-2022 | Week 10 | **Holiday** | | | | |
| 12-05-2022 | Week 11 | Design view profile page and edit profile page | **Yousra** | Yes | 2 hours | 2 hours |
| Make a video describing our app. How it can be used, what its features. Etc | **Abdulaziz** | Yes | 1 hour | 1 hour |
| New interface page for registered user( contain logout , profile button ) | **Sama** | Yes | 1 hour | 1 hour |
| Design database for profile page and login, register page on MongoDB using localhost | **Manar Hasan**  **Shurooq** | Yes | 2 hours | 2 hours |
| Learn how to link the database with the visual studio code | Yes | 3 hours | 3 hours |
| Design welcome page | **Mesaab** | No | 0 | 0 |
| **Manar Tariq** | Yes | 2 hours | 2 hours |
| 19-05-2022 | Week 12 | **Holiday** | | | | |
| 26-05-2022 | Week 13 | Edit and organize our GitHub repository | **Manar Tariq** | Yes | 2 hours | 2 hours |
| Prepare the report | **All** | Yes | 3 hours | 3 hours |
| Prepare the presentation | **All** | Yes | 4 hours | 4 hours |
| Test the program | **All** | Yes | 6 hours | 6 hours |
| Complete the project schedule | **Yousra** | Yes | 1 hour | 1 hour |
| Link the database to the cloud | **Manar Hasan , shurooq** | Yes | 2 hours | 1 hour |
| register and login, and view profile and edit profile page, learn how to link it to the cloud | NO | 2 hours | 5 hours and couldn’t do it |
| Upload the last version of the program on Heroku | **Sama** | Yes | 1 hour | hour |